Auzaarbazaar Product Rollout Plan

Development Phases

Phase

Focus

Timeline

V1

Marketplace core

8–10 weeks

V2

SaaS workflows + monetization

3–4 months

V3

Intelligence + scale platform

6–12 months

V1 — Marketplace Core (Launch Version)

Goal:

Get buyers sending RFQs and sellers responding.

Do not overbuild. Focus on supply + demand + messaging.

V1 Core Product

Public Marketplace

Pages:

Homepage

Category browsing

Search results

Machine listing page

Supplier profile page

Post RFQ page

Core search filters:

Copy code

machine type

price range

location

condition

brand

Seller Onboarding

Seller workflow:

Copy code

Create account

Create company profile

Verify email/phone

Add machine listings

Start receiving RFQs

Seller listing form:

Copy code

Machine title

Category

Specifications

Price range

Images

Location

Buyer RFQ System

This is the core conversion flow.

RFQ form:

Copy code

Machine type

Budget

Quantity

Delivery location

Required specs

Message

RFQ distribution:

Copy code

Send to relevant suppliers

Quote System

Suppliers respond with quotes.

Quote fields:

Copy code

Price

Lead time

Warranty

Notes

Attachments:

Copy code

Quotation PDF

Machine brochure

Messaging

Buyers and suppliers can chat.

Messaging features:

Copy code

Chat

File sharing

Quote discussion

Basic Dashboards

Buyer dashboard:

Copy code

RFQs

Quotes received

Saved machines

Messages

Seller dashboard:

Copy code

Listings

RFQs received

Quotes sent

Messages

Trust Signals

Important for expensive machines.

Show:

Copy code

Supplier verification badge

Response time

RFQ success rate

V1 Success Metrics

You want to validate liquidity.

Track:

Copy code

RFQs per week

Supplier response rate

Quote conversion rate

Buyer repeat RFQs

Target:

Copy code

100 suppliers

1000 machines listed

200 RFQs per month

V2 — SaaS Workflows + Monetization

Once RFQs are flowing, turn Auzaarbazaar into a supplier sales platform.

V2 Seller SaaS Features

RFQ Pipeline

Visual sales pipeline:

Copy code

New RFQ

Viewed

Quote sent

Negotiation

Closed

This turns the platform into a CRM for machine suppliers.

Quote Builder

Structured quoting tool.

Features:

Copy code

Quote templates

Tax calculations

Discounts

PDF export

Listing Analytics

Seller analytics dashboard.

Metrics:

Copy code

Machine views

RFQs per listing

Conversion rate

Buyer locations

Demand Insights

Example:

Copy code

CNC grinders trending in Gujarat

Surface grinders trending in Pune

This becomes data value for sellers.

Promotions System

Paid visibility:

Copy code

Featured listing

Top search placement

Category spotlight

This becomes a major revenue stream.

Supplier Verification

Trust upgrade:

Copy code

GST verification

Business registration

Address verification

Verified sellers get:

Copy code

priority search ranking

V2 Buyer Features

Quote Comparison

Buyers can compare quotes.

Table view:

Copy code

Supplier

Price

Delivery

Warranty

Rating

Saved Supplier Network

Buyers can maintain preferred suppliers.

Procurement Workspace

Teams can collaborate:

Copy code

RFQ approvals

Internal comments

Decision tracking

V2 Monetization

Seller subscription tiers.

Example:

Plan

Price

Free

₹0

Pro

₹4999 / month

Growth

₹15,000 / month

Enterprise

custom

Benefits:

Copy code

more listings

analytics

RFQ alerts

team seats

priority ranking

V3 — Marketplace Intelligence Platform

At this stage Auzaarbazaar becomes much more than a marketplace.

V3 AI Matching Engine

When a buyer posts RFQ:

Copy code

system finds best suppliers

auto-notifies them

Matching based on:

Copy code

machine specs

location

supplier success rate

V3 Pricing Intelligence

Show:

Copy code

average machine price

price range

market trends

This builds pricing transparency.

V3 Demand Heatmaps

Example:

Copy code

Grinding machines demand

Pune ↑

Rajkot ↑

Coimbatore ↑

Sellers use this for:

Copy code

inventory planning

regional targeting

V3 Financing Marketplace

Expensive machines often need financing.

Partners:

Copy code

NBFCs

banks

leasing companies

Revenue:

Copy code

referral commission

V3 Logistics Integration

Offer:

Copy code

machine transport

inspection

installation

Revenue:

Copy code

service margin

V3 API Platform

Large OEMs can integrate.

Use cases:

Copy code

sync inventory

dealer network

ERP integration

V3 Network Effects

Strong marketplaces develop data moats.

Example:

Copy code

supplier response scores

buyer reliability scores

pricing history

machine demand trends

This makes Auzaarbazaar hard to replicate.

Recommended Build Order (Engineering)

To launch fastest:

Step 1

Copy code

auth

orgs

listings

categories

search

Step 2

Copy code

RFQ

quotes

messaging

Step 3

Copy code

dashboards

analytics

verification

Step 4

Copy code

promotions

subscriptions

billing

The Ultimate Goal

Auzaarbazaar should evolve into:

“The operating system for buying and selling industrial machines in India.”

Not just:

Copy code

a listing site

But:

Copy code

procurement platform

supplier sales CRM

industrial market intelligence